# Reliable Context API for AI Applications

### A Dual-Mode, Structure-Aware RAG Infrastructure Platform

## 1. Executive Summary

The Reliable Context API is a developer-focused infrastructure platform designed to solve the fatal flaws of conventional AI document retrieval (RAG). While basic frameworks make prototyping easy, they fail in production when faced with complex enterprise documents, destroying table relationships, ignoring visual structures, and guessing answers without exact citations.

This API acts as a "black box" intelligence layer. Developers upload raw, messy documents, and the platform handles structure-aware chunking, OCR, table extraction, hybrid retrieval, and citation generation.

### The Core Differentiator: Dual-Mode Processing

To serve everyone from bootstrapping students to enterprise compliance teams, the API operates on a variable-cost, dual-mode architecture:

- Fast Mode (Text-Only): A low-cost, high-speed tier that extracts raw text, ignores complex visual tables, and performs basic chunking. Ideal for simple essays, developer testing, and low-budget applications.

- Deep Mode (Tables & OCR): A premium, computationally heavy tier utilizing AI to perfectly reconstruct financial tables, read scanned contracts, and preserve strict document hierarchies.

## 2. The 2026 Optimized Tech Stack

To build a state-of-the-art MVP for free, you must use the most capable open-source tools available today.

### A. The Ingestion Engine (Python Worker)

Instead of older, fragile libraries, your Python background worker will use the best tools for modern layout analysis:

- Fast Mode Parser: PyMuPDF (fitz). It is universally recognized as the fastest Python library for extracting clean, digital text from native PDFs.

- Deep Mode Parser (Layout & Tables): Docling (by IBM). Open-sourced by IBM Research, Docling is currently the top choice for layout-aware parsing. It natively understands document hierarchy and exports perfect Markdown and JSON representations of complex tables.

- Alternative OCR fallback: Surya. A GPU-accelerated layout and OCR model, excellent for highly degraded scanned documents where standard text extraction fails.

### B. The Retrieval & Search Engine

The biggest retrieval upgrade for 2026 is moving beyond basic similarity search to a "Hybrid + Rerank" pipeline.

- Database & Vector Store: Supabase (PostgreSQL with pgvector). For datasets under 10 million vectors, pgvectoreasily handles production workloads while keeping your relational data and embeddings in one place.

- Embeddings: Qwen3-Embedding-8B or BGE-M3. Both are highly capable, open-source embedding models that can run locally to map your text into searchable numbers without API costs.

- The Reranker: BGE Reranker v2-m3. A reranker acts as a final judge, taking the top 50 search results and re-ordering them to ensure the absolute most relevant fact is at the top. BGE v2-m3 is the best open-source, self-hostable reranker available right now.

### C. The API & Generation Layer

- API Gateway: Node.js with Fastify or Express, hosted on Vercel or Render. Fast, reliable, and handles authentication and routing perfectly.

- Queueing: Upstash (Serverless Redis) combined with BullMQ to hand off heavy PDF files from Node.js to the Python worker.

- The LLM (Brain): Groq (Llama 3) for ultra-fast, free-tier text generation, or Google Gemini 1.5/2.5 Flash for processing massive context windows affordably. Use a routing library like LiteLLM so you can swap out providers instantly.

## 3. Core API Design

The system abstracts the entire RAG pipeline into two primary endpoints.

### POST /ingest

Accepts documents and places them in the processing queue.

JSON

{

"knowledge_base_id": "kb_98765",

"file_url": "https://example.com/financial_report.pdf",

"processing_mode": "deep",

"metadata": {

"author": "Finance Dept",

"year": 2026

}

}

### POST /query

Executes hybrid retrieval (Vector + Keyword), reranks results using BGE v2-m3, and generates an evidence-backed answer.

JSON

{

"knowledge_base_id": "kb_98765",

"query": "What was the UK revenue for 2026?"

}

Response:

JSON

{

"answer": "The UK revenue for 2026 was £2.7M.",

"citations": [

{

"document": "financial_report.pdf",

"page": 42,

"section": "Regional Revenue Table",

"confidence_score": 0.95

}

]

}

## 4. The 10-Sprint Agile SDLC (MVP Boundary)

- Sprint 1: The Zero-Cost Foundation: Initialize Supabase (PostgreSQL + pgvector). Set up Node.js API Gateway and Python worker repositories. Connect Redis (Upstash) queue.

- Sprint 2: Gateway & Ingestion API: Build API key generation, user authentication, and the /ingest endpoint to accept file uploads.

- Sprint 3: Fast Mode Processing: Implement PyMuPDF in the Python worker for rapid text extraction. Build the semantic chunking logic based on paragraph breaks.

- Sprint 4: Deep Mode Processing: Integrate IBM's Docling. Configure the worker to preserve table structures and document hierarchies into structured JSON.

- Sprint 5: Embeddings & Vector Storage: Integrate local BGE-M3 embedding models. Map text chunks to vectors and store them securely in Supabase pgvector.

- Sprint 6: Hybrid Retrieval Engine: Build the /query logic. Combine semantic vector search with exact-match keyword search (PostgreSQL full-text search).

- Sprint 7: Reranking & LLM Generation: Add the BGE v2-m3 reranking step to filter out noise. Connect LiteLLM to route prompts to Groq or Gemini.

- Sprint 8: The Citation Engine: Hardcode the traceability logic. Ensure the LLM returns the exact Page ID and Section ID attached to the retrieved chunks.

- Sprint 9: Evaluation & Benchmarking: Run complex financial PDFs through your Docling pipeline. Compare accuracy and table retention against basic frameworks to build marketing proof.

- Sprint 10: Launch & Developer Dashboard: Deploy a simple React/Next.js dashboard for users to generate API keys, view usage, and track ingestion status.

## 5. Commercialization & Revenue Roadmap

| Phase | Target Audience | Pricing Model | Goal ARR |
| --- | --- | --- | --- |
| Phase 1: Traction (Mo 1-6) | Indie Hackers, Students | Freemium + Flat Tier. (e.g., 500 Fast Mode pages free; $29/mo for Pro access). | $30,000 |
| Phase 2: Growth (Mo 6-18) | Startups, App Builders | Usage-Based Overages. Developers pay per 1,000 pages processed on "Deep Mode" due to the heavy GPU compute costs required for OCR and table extraction. | $240,000 |
| Phase 3: Scale (Year 2+) | Enterprise, AI Agents | MCP & Sync Contracts. Selling direct integrations to enterprise AI agents via the Model Context Protocol, plus live syncing with Google Drive and Notion. | $1,000,000+ |